## Slide 1: Applying Agile to Successful ERP Implementations
Alistair Morgan (Comfort Group) & Christian Wehrle (Deloitte)

## Slide 2: Who are the New Zealand Comfort Group?
Comfort Group - History
NZ-based family business established in 1935
Currently run by Graeme and Craig Turner
Agility is in our DNA
Comfort Group – The Business
Primarily a consumer goods manufacturing business
Manufacture and distribute products across three main divisions:
  Foam
  Bedding
  Flooring
Dominant in the NZ market and also significant sales in AU and the wider APAC region

## Slide 3
Architecture

## Slide 4: Overview of the Current Plan/Roadmap
2019 |  |  |  |  |  |  |  |  |  |  |  | 2020 |  |  |  |  |  |  |  |  |  |  |  | 2021 |  |  |  |  | 
JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC | JAN | FEB | MAR | APR | MAY | JUN
Post-Implementation Support
NEO Central Finance
NEO for Flooring
NEO for NZ Foams
NEO AU Foams
NEO for Bedding

## Slide 5: ERP Solution Process Scope
NOV
DEC
JAN
FEB
JUL
AUG
SEP
OCT
Flooring – Purchasing/AP
Flooring – Sales/AR
Flooring – Production
Flooring - Deployment
OMS Replatform+
Flooring – Data Warehouse
Flooring – Sales Portal
Available Capacity*

## Slide 6: Stories Within Phases

## Slide 7: Our Story Delivery Pattern
Sprint Review
Pre-Sprint
Delivery in Sprint
Problem Analysis
Story Definition
Design
Validate Design
Build
Validate Solution
DONE
Live Demo
Definition of Done
Input into further stories

## Slide 8: Our Team
Scrum Master
Product Owner
Developers, Business Analysts, Consultants
Cross-functional
Co-located
Self-organising
Deliver business outcomes

## Slide 9: Lessons Learnt – Product & Approach
9
Product
S/4HANA Public Cloud Maturity
Difficult to change solution build. Currently lacks support for multiple teams.
Agile Deployment
Early discovery of fit; highly effective change management
01
02
03
01
02
03
Technical Release of Change
Significant planning required to manage impact of regular change.
SAP and Deloitte Readiness
Deloitte willingness to undertake the journey. SAP willingness to listen.
Incident Management
Key to have Preferred Success and to get the right resolver involved with high priority incidents.
TCG Readiness
Team capability and leadership buy-in.
Agile Approach

## Slide 10: Questions